# Attendance App Project Report (Current State)

Date: 2026-04-14

Project: attendance-app

Framework: Laravel 12 + Filament 3.2

## 1. Project Overview

This project is an employee attendance and workforce operations platform with role-based panels for admin, manager, and staff. It supports clock-in/clock-out flows, location and IP verification, manager approval workflows, attendance exports, and public company-facing pages.

## 2. Current Modules

Authentication: custom login flow, role-based panel access.

Staff operations: clock in/out widget, personal attendance logs, warning widget.

Manager operations: staff attendance overview and approval queue.

Admin operations: global attendance resource and export/print endpoints.

Public pages: Home, Services, Contact with updated branding and content.

## 3. Key Enhancements Completed

Public site redesign and UX refinement across static pages.

Added visible Login button in public navigation.

Fixed Vite production build issue (terser dependency conflict) by switching minifier to esbuild.

Fixed local asset loading issue caused by forced HTTPS in local environment.

Added contact map embed from legacy site.

Fixed manager approval query so pending/temporary records include staff records (not manager-only).

Fixed widget refresh cache-key mismatch.

Improved IP extraction for proxied environments (X-Forwarded-For first IP).

Restricted manager analytics widget visibility to managers only.

Implemented operational-day attendance logic for flexible/night shifts via AttendanceWindowService.

## 4. Attendance Logic (Important)

The system now supports flexible shift behavior better than strict calendar-day logic:

Operational day start hour is configurable (default 05:00).

Overnight work is grouped under one operational attendance day.

Stale open shifts are auto-closed by max-shift threshold (default 16 hours).

Staff and manager widgets now use operational-day windows for daily metrics.

Config:

ATTENDANCE_DAY_START_HOUR=5

ATTENDANCE_MAX_SHIFT_HOURS=16

## 5. Known Gaps / Risks

Automated tests are currently missing (no test suite coverage for attendance flows).

Some analytics are still basic; trend charts and policy scoring can be expanded.

Attendance policy engine is not yet fully configurable per role/site/shift template.

## 6. Recommended Next Development Phase

1) Add shift templates (Day/Night/Flexible per site/team).

2) Add policy engine (late, early leave, overtime, grace period).

3) Add analytics dashboard (attendance trends, overtime, approval SLA).

4) Add scheduled jobs for compliance automation and stale-shift handling audit logs.

5) Add feature tests for end-to-end scenarios.

## 7. Validation Snapshot

Public routes load and styled assets compile with Vite build.

Login route is available from public navbar.

Staff portal and manager resources resolve.

Attendance widgets and approval logic updated for role correctness and operational-day behavior.

## 8. Files Most Recently Updated

app/Filament/Staff/Widgets/ClockInOutWidget.php

app/Filament/Staff/Widgets/ClockInDetailsWidget.php

app/Filament/Staff/Widgets/StaffAttendanceOverviewStatsWidget.php

app/Filament/Staff/Resources/StaffAttendanceApprovalResource.php

app/Services/AttendanceWindowService.php

app/Services/AttendanceVerificationService.php

config/attendance.php

resources/views/layouts/site.blade.php

resources/views/welcome.blade.php

resources/views/services.blade.php

resources/views/contact.blade.php

resources/css/app.css

vite.config.js

## 9. Conclusion

The project is in a strong state for FYP demonstration, with meaningful real-world improvements already implemented. The highest-impact next step is to formalize attendance policy rules and analytics dashboards, then add automated tests for confidence and reproducibility.